## Slide 1: EVO Agile Unit Pricing : Estimation process

## Slide 2: Background and Context
Align with the vision of scaling the Unit Pricing for EVO Agile testing
Arrive at the unit price of testing in Agile Sprint projects except for Performance, Accessibility & Operational acceptance testing where there is no clear definition of requirements
Objective
Analysed and looked at the progress made in Unit Pricing implementation in EVO, Digital and BAU. Based on the analysis we have
Decided to do unit pricing at requirement level and not at test case level compared to other testing areas in DLG
Identified story point(Requirements) as the unit to be considered for defining pricing in agile projects
Collected historic data from EVO releases between Apr’2017 – Mar’2018
Background
This pack discusses about the initial steps taken, progress made, artefacts produced in the implementation roadmap for EVO Agile projects
  Discuss the Story point Complexity definition in EVO
  Information about Historical data from EVO releases
  Calculate the average testing velocity in a sprint
  Review the story point cost across projects
  Estimate the cost for a sprint based on number of story points to be tested and delivered
Context

## Slide 3: Glossary of Agile terms Used
Agile Term | Definition
User Story | A user story is a very high-level definition of a requirement, containing just enough information so that the developers can produce a reasonable estimate of the effort to implement it
Story Point | It is a measure of complexity of a user story. It is a relative value that denotes the amount of work to be done to implement a user story requirement
Velocity | Velocity is the number of story points completed by a team in an iteration. E.g. If the team completed 6 stories during a two-week sprint and each story was worth 5 story points, then the team's velocity is 30 story points per sprint.
1 Story point | One testing story point is defined as a relative measure of the effort spent on various activities such as planning, analysis, design, test execution, defect retesting as part of functional testing, regression testing, Exploratory testing & production checkout
1 Unit | The effort required to perform testing for an user story including test analysis & planning , design and execution

## Slide 4: Stages in the Estimation Approach
Overview
Stages of maturity in Estimation Process
  User story complexity is defined in the sprint planning meeting using the planning poker method.
  Each user story is assigned a Fibonacci value (1, 2, 3, 5, 8) based on complexity inputs from Designer, developer & test teams
  Based on the user story complexity defined, testing units for the sprint is calculated by taking the sum of individual story complexities
  Calculate the unit for Analysis, Test Design , Test Execution for the user story
  Total units are calculated to include Regression, exploratory & Production tests
  Accessibility, Performance and OAT test are not part this unit price estimation
Stage 3:
Units distribution for testing stages in the sprint
Stage 1:
User Story Complexity Classification
Stage 2:
Total Testing Units for user stories in the sprint

## Slide 5: Stage 1:User Story Complexity Classification
Overview
Story Point | Testing Units | Days | Definition | Digital Stories under each category
1 | 1 | 2 | 1 point story is very simple and requires least effort to deliver | UI label or help text changes Minor change in the resource/initialization sheets No automation code changes
2 | 1.5 | 3 | 2 point story involves minor changes to only one of the components | Requires only maintenance of an existing automation script
3 | 2 | 4 | 3 point story involves minor changes to any two of the components | Addition of new fields in the UI Requires only maintenance of an existing automation script
5 | 3 | 6 | 5 point story has changes to multiple components and slightly complex in nature to develop and test | Functional changes impacting multiple components Minor integration changes between components Changes requiring minor automation code changes
8 | 5 | 10 | 8 point story is complex and involves changes in all components – Select, PRE, UXP and CCM | New data point creation Business rules including functional changes in multiple components Integration changes between systems Documents impact Automation code updates on multiple re-usable functions
13 | 6 | 12 | 13 point story is complex and involves changes in all components – Select, PRE, UXP and CCM slightly complex in nature to develop and test | New accordions/pages added Functional dynamism Complex functionality changes across pages Multiple documents impact Complex integration changes between systems New automation code to be designed and/or major maintenance on existing scripts
21 | 7 | 14 | 21 point story is complex and involves changes in all components – Select, PRE, UXP and CCM complex in nature to develop and test | E2E Journey Pricing Changes Multiple documents impact Data points changes affects Integration files New automation code to be designed and/or major maintenance on existing scripts

## Slide 6: Stage 2: Total Testing Units for user stories in the sprint
Story Number | User Story – Short Description | Story Type | Story Point Categorization |  |  |  |  |  |  | Total
 |  |  | 1 | 2 | 3 | 5 | 8 | 13 | 21 | 
CE-2421 | Show Risk Address page based on selection on wizard not the premises type | Dev-Test |  |  |  |  |  |  |  | 
CE-2400 | Info regarding business premises and the assumptions in documents | Dev-Test |  |  |  |  |  |  |  | 
CE-4124 | Referral based on turnover and certain answers for PI | Dev-Test |  |  |  |  |  |  |  | 
CE-868 | ”Make my own products” Question in PL accordion | Dev-Test |  |  |  |  |  |  |  | 
CE-1974 | “I don't work from an industrial unit or warehouse” question fro Retails user | Dev-Test |  |  |  |  |  |  |  | 
CE-4270 | Client Side Performance Testing | Test |  |  |  |  |  |  |  | 
CE-4266 | Regression - Features ,H&B and B&B | Test |  |  |  |  |  |  |  | 
CE-4267 | Regression - OP & R | Test |  |  |  |  |  |  |  | 
CE-4262 | E2E Design - OP & R | Test |  |  |  |  |  |  |  | 
Total User story point |  |  | 0 | 4 | 3 | 5 | 24 | 13 | 21 | 70
Total Testing unit |  |  | 0 | 3 | 2 | 3 | 15 | 6 | 7 | 36
Sample illustration of testing unit thus arrived for user stories in a sprint
This stage happens during sprint planning session. Test member of the scrum will participate in arriving at the complexity of a user story using Poker method and thus the testing unit for ach user story

## Slide 7: Stage 3: Units distribution for testing stages in the sprint
Phases  | Analysis & Planning | Test Design | Test Execution
% Distribution | 10% | 55% | 35%
Overall testing units arrived based on the following distribution of weightage
Overall User Story arrived for this Illustration (Outcome of Stage 2) : 70 |  |  | 
Phases  | Analysis & Planning | Test Design | Test Execution
% Distribution | 10% | 55% | 35%
Units Calculated | 3 | 20 | 13
Overall testing units arrived for this Illustration (Outcome of Stage 3) :36 |  |  | 
Sample Illustration

## Slide 8: Determining units and cost
  Unit capacity (Productivity) is calculated from the unit consumed per sprint and resource deployed in each sprint
  Unit price is calculated based on costs for resource pyramid, effort and various influencing factors like on: off ratio, defect yield etc.
All Data from EVO Releases between Apr’2017 – Mar’2018.
Normalization to unit level
Distribution of Effort across various phases was determined
Overall testing unit information for past one year was analysed
Testing unit has classified with Fibonacci value
Unit for user story testing calculation were split across various testing stages
  Considered additional testing units to accommodate for Regression, exploratory & Pricing tests in Test only user story*
Test phase | % Distribution of Units for a Project
Analysis & Planning | 10
Test Design | 55
Test Execution | 35
34:66
ONSITE:OFFSHORE
1
2
DOWNTIME
< 1 %
Parameters | Values
Unit Price | £481.77
Unit Capacity (Per person/per day) | 0.50
Unit price and Unit capacity delivered
3

## Slide 9: Key Deliverables
Functional Testing Deliverables
Test Phase | Activity | Deliverable
Test Analysis & planning | Participate in Sprint planning meeting. Analyse user story and arrive at complexity | Overall Test strategy
Test design | Test ideation session & prepare high level scenarios | Test Ideas / Scenarios
Test Execution | Perform In-sprint testing as and when user stories are delivered | Test report, Defect logs in Target Process
Regression Testing | Perform Manual, automation, analytics & BCDC regression | Automation regression logs
Automation Smoke testing | Perform daily automation smoke testing | Daily smoke test report
Exploratory testing | Perform tests exploring areas where a possible bug fix / change could have had some impact | Regression bugs

## Slide 10: BAU Vs. Digital Unit Price Model
BAU Pricing Model | Digital Pricing Model
Unit is based on business requirement | Unit is based on effort required to perform test execution for one testing story point.
Model based on Waterfall methodology | Model based on Agile methodology
Higher offshore ratio . Majority of project work is performed from offshore | Higher onsite ratio in order to participate in Agile activities, scrum meetings, make use of real devices for testing, production checkouts. Majority of project work is done at onsite.
Unit price calculation is done at test cases | Unit price calculation is done at testing story point (Requirement) level. Hence, the unit cost difference is high in Digital compare to BAU
Down time is assumed 2%-9% for the calculation | Down time is assumed < 1% for the calculation
Need To Remove

## Slide 11: Unit Price Calculator
Calculation consideration
Legends:
Testing story point velocity by one resource ( 10 Days Sprint) | 8.25
Total Saving( Per Sprint) | 6%
Expected Onsite : Offshore Ratio | 60:40
 | Input Field
 | Calculated Value
 | Final Cost/ Savings
Considered Threshold limit as additional 10% story points from baseline no of units
Onsite : Offshore Ratio has been arrived based on current model.
Unit Price for BAU Project ( HIP, MIP & GF –SEO- Servicing) | £340.68
New Unit Price Model | Onsite |  |  |  |  |  |  | Offshore |  |  | Total Resource Planned |  | 
 | T5-PL |  | T4-TL |  |  | T3 - Sr Tester |  | T5-PL | T4-TL | T3 - Sr Tester | Total Resource | Onsite (LCL : 55%) | Offshore (UCL : 45%)
 | 1 |  | 1 |  |  | 3 |  | 0 | 0 | 3 | 8 | 63% | 38%
 | Start Date |  | 01/10/2016 |  |  | End date |  | 30/10/2016 |  |  |  |  | 
 | No of Story Dev Story Point (Planned for 1 Sprint) |  |  |  |  |  |  | 50 |  |  |  |  | 
 | Total No of Sprints between start date and end date |  |  |  |  |  |  | 2.2 |  |  |  |  | 
 | Effort split in a Story Point |  |  |  |  |  |  |  |  |  |  |  | 
 |  | User story testing (Analysis & Planning + Design + Execution) |  |  | Regression |  | Tier 1 & Exploratory Test |  | Production Checkout | Total |  |  | 
 | Required Testing? | Yes |  |  | Yes |  | Yes |  | Yes |  |  |  | 
 | Assumed % | 100 |  |  | 16 |  | 12 |  | 7 | 135 |  |  | 
 | No of Unit | 50 |  |  | 8 |  | 6 |  | 4 | 68 |  |  | 
 | Baseline * Sprint Velocity (No of Story Points) |  | One Story Point (1 Story Point) |  |  |  |  | Total no of unit required for the sprint | Current Sprint Cost (10 Days) |  |  |  | 
 |  |  | Unit Price (£) | Time Required (Hrs) |  |  |  |  |  |  |  |  | 
 | 65.96 |  | £340.68 | 9.17 |  |  |  | 67.50 | 22996.15 |  |  |  | 
 |  |  |  |  |  |  |  |  |  | T&M Model cost Vs Unit Price |  |  | 
 |  |  |  |  |  |  |  |  |  | T&M Model cost |  | £52,294 | 
 |  |  |  |  |  |  |  |  |  | Cost with Unit Price Model |  | £49,441 | 
 |  |  |  | Cost per Sprint |  |  |  | Total Cost |  | Savings |  | £2,853 | 
 | Estimated Sprint Cost |  |  | £22,473 |  |  |  | £49,441 |  | * Baseline: Average Capacity with Current Team |  |  | 
Baseline no of unit considered for one sprint ( Individual Scrum) |  |  | Total Baseline Unit
MIP | HIP | GreenFlag | 
25 | 33 | 8 | 66

## Slide 12: Criteria for raising change request
Change in no of Unit
Change Management
Scope Deviation due to change in requirements
Onshore/Offshore Ratio deviates from 61:39 due to project reasons
Deviation in resource pyramid
Introduction of new apps /
Technology
Environment down is more than 1%
Change in Unit Price
A Change Request will be raised to increase the unit consumption or per unit price under the following scenarios:

## Slide 13: Project cost Vs Testing cost
Home – New Quote & Buy
Testing Start Date : 15/09/2014
End Date Considered : 24/04/2015
GreenFlag – New Rescue
Testing Start Date : 16/03/2015
End Date Considered : 23/07/2015
Sr No | Scrum Team | Overall Project cost | Testing Cost | % Testing cost | Remarks
1 | Home | 817,000 | 156,333 | 19% | went live on 24/04/2015
2 | GreenFlag | 848,027 | 89,618 | 11% | went live on 23/07/2015
Total |  | 1,665,027 | 245,951 | 15% | 
Below the cost details for delivering Home new Q&B Journey and GreenFlag new Rescue Journey
Need To Remove

## Slide 14: Waterfall vs Agile Unit price cost comparison
We have considered the requirements delivered in one sprint as the sample for assessment
The same requirements (user stories) were used as the input for the comparison
11 user stories from the Digital Home Scrum used for the analysis
Delivery Methodology | Waterfall | Agile
Number of Units | 950.93 | 30
Cost Per Unit | £21.12 | £340.68
Total Cost | £20,064 | £10,220.40
Cost Saving in Agile | £9843.60 | 
Inference
Increase in cost in waterfall model is due to the release process involved and the defined set of deliverables in order to comply with the process and gateways
Agile model and the way of working as a close knit team within the sprint helps in getting requirements built, tested and delivered faster. Refer slide 18 and 19 for more information.
Even though the cost per unit is high in agile, overall cost will be significantly less if agile methodology is implemented effectively
Comparison Table
Comparison criteria
Need To Remove

## Slide 15: Assumptions & Consideration
Unit price model is on the assumption that we are going to have consistent velocity
Considered Digital- HIP, MIP and GreenFlag & Serving scrums for the unit price calculation .( MIP - 3 Resources, HIP & Automation - 4 Resources and GreenFlag & Servicing -1)
This model of deriving story point cost can be scaled and used wherever agile scrum methodology is used in DLG
Can be implemented where user story complexity is defined in terms of Fibonacci series
Can be considered for pricing where user story complexity follows a similar definition as in Digital
Complexity classification for EVO unit price considered based on one year historical data in EVO R1.2 Sprint Data . The same complexity classification may not be applicable for other Agile project.
Story point cost arrived for Digital BAU will not be applicable for Performance, Accessibility & Operational acceptance testing considering the testing effort is different from functional , BCDC and Analytics testing
Post the definition of unit price, an exercise will be done to scale them to new change projects provided each user story complexity is determined using Fibonacci series estimation method
Unit price cost for Performance testing in Digital can be derived from the Unit Price arrived for NFT in BAU
Accessibility & OAT testing is currently out of scope for unit price calculation and will follow T&M cost model as the frequency of such request in Digital BAU is rare
Unit price model will require further socialisation and needs to be agreed with digital business team
Number of unit will change if there is increase in Down time more than 1%
Unit price is higher for Digital when compared to BAU as the unit is not test case and it is a story point and also given it is an agile methodology a higher onsite team ratio is required to participate in production checkout, sprint stand-up meetings and perform testing on real devices which is relatively difficult to offshore.

## Slide 16: EVO Unit Pricing – Key milestone
S.No | Milestone | Date | Status
1 | Understanding the Unit Price approach for Agile from Digital Team | 06/04/2018 | Completed
2 | Collect Historical data (from R1.1 & R1.2 Sprints) | 11/04/2018 | In-progress
3 | Derive Unit Price for EVO Agile Sprints and generate the Deck | 13/04/2018 | In-progress
4 | Present the initial deck with Cognizant management & gather feedback | 16/04/2018 | Not Started
5 | Update the pack based on the feedback | 17/04/2018 | Not Started
6 | Present the Unit Price deck to Rudy & Barny and gather feedback | 18/04/2018 | Not Started
7 | Update the pack based on the feedback | 24/04/2018 | Not Started
8 | Present the finalized presentation on various stages, assumptions and factors considered to arrive at unit price with the Testing Leadership Team (Helen and Anukul) | 26/04/2018 | Not Started
9 | Socialize the unit price model and agree with EVO Project team | 30/04/2018 | Not Started
10 | Pilot the new Unit price model in EVO | 01/05/2018 | Not Started

## Slide 17: Digital Unit Pricing – Key milestone
Presentation of Historical Data and initial proposal of unit price - Discussed with Lucie on 23/08
Present the story point cost with flexible options to adjust the resource allocation, onsite-offshore ratio – Discussed with Lucie on 30/08
Present the story point cost with flexible options to adjust the resource allocation, onsite-offshore ratio with Testing Leadership – Discussed in Unit price meeting on 31/08
Present the changes requested in the presentation during unit price meeting – Discussed the updated presentation with Barny on 06/09 and Follow up discussion with Lucie & Barny on 07/09
Present the finalized presentation on various stages, assumptions and factors considered to arrive at unit price with the Testing Leadership Team – Discussed in Unit price meeting on 08/09
Revisit the unit price calculation based suggested method – Revisited the unit price based on the suggestion. The earlier calculation is aligned with suggested way of calculation; Discussed and agreed with Barney and Lucie on 12/09
Discuss the new unit price and present it to Testing leadership team – Incorporated all review comments from PTM and shared Final version on16/09
Socialize the unit price model and agree with digital business team
Finalize the Governance process for SoW, Estimation, Invoicing, Capacity review and CR Process
Pilot the new Unit price model in Digital
Need To Remove

## Slide 18: Digital Unit Pricing – New Projects
Objective
To arrive at the unit price for New Digital projects
Steps Followed & Conclusion
Analysed new digital transformation projects (Green Flag, Claims Online) which went live in 2015
Calculated the Overall units consumed for the project and Unit price based on the calculation approach used in Digital -BAU Unit pricing method
After implementing Digital-BAU unit price method for new digital project, cost savings was found to be similar. Hence planning to use the same unit price approach for new digital transformation projects
Unit price was found to be different due to the variation in onsite-offshore ratio between BAU and New transformation projects
In order to make the unit price constant across Digital projects, a weightage factor was introduced and calculated revised units as per below example
  Weightage Factor = Calculated Unit price / 340.68 (BAU Unit Price)
  Revised no of Units = Weightage Factor X No of Unit Arrived
Example 1:- Onsite ratio higher than BAU and Calculated Unit price > £340.68 ( BAU Unit Price)
Overall cost comparison : 100 x 418.51 = £41851 | 122.8 x 340.68 = £41851
Example 2 :- Onsite ratio lower than BAU and Calculated Unit price < £340.68 ( BAU Unit Price)
Overall cost comparison : 100 x 231.23 = £23123 | 67.88 x 340.68 = £23123
A - No of Unit Arrived | B - Calculated Unit Price | C - BAU Unit Price | D - Weightage Factor D = B / C | E - Revised no of Units E = A x D
100 | £418.51 | £340.68 | 1.23 | 122.8
A - No of Unit Arrived | B - Calculated Unit Price | C - BAU Unit Price | D - Weightage Factor D = B / C | E - Revised no of Units E = A x D
100 | £ 231.23 | £340.68 | 0.68 | 67.8
Need To Remove